
PrinceTechnology

Mgbabor Echara, Abakaliki Ebonyi State.

Phone:08163494157

Website: www.princetechnology.com.ng

Email: princetechnology90@gmail.com



# Software Development Proposal

# ****Created by:****

**Ozoemena Prince  
Princetechnology**

**www.princetechnology.com.ng**

**[18-03-2020]**

**Prepared for:**

**Chukwuyeka David Emorh  
Earth Properties Limited  
Okpanam road opposite NNPC Fuel station,Asaba Delta State**

Dear Mr. David,

Please find enclosed our detailed software proposal for your kind consideration.

At Prince Technology we are aware that creating client-oriented software takes a mixture of technical excellence and clear communication and our firm hires only the very best to ensure you receive both. We know that every client is unique and we strive to deliver an individual, innovative and affordable proposal every time and to follow it through with an outstanding delivery which is both on time and within budget.

Please let us know if you would like to get in touch with our existing clients from whom you will receive nothing but positive endorsements. You may also wish to review our website at www.princetechnology.com.ng to see our portfolio of previous work and learn more about our organization.

We also pride ourselves on our after-sales client-care including our guarantees, staff-training and onsite and offsite support.

Finally, we realize that you are very busy and wanted to thank you in advance for your time spent reviewing our proposal.

**Yours Truly**,  
Ozoemena Prince  
MD/CEO, Princetechnology.

## **Project Overview**

**Project Title**: Online Shopping Mobile Application

**Technology**: Android operating System

**Hosting plan**: #10,000

**Payment Gateway Registration**: #10,000

**Labour** ; #150,000

**Testing Plan**: #10,000

**Project duration**: 90 Days

**Budgetary Risks:**

The project will cost total of #180,000

## **Software and Hardware Technology Requirements**

### **Hardware**: Android phone, Laptop

### **Software**: Android studio

**Milestones and Reporting**

| Milestone | Tasks | Reporting | Hours | Date |
| --- | --- | --- | --- | --- |
| 1 | Analysis and design stage |  |  |  |
| 2 | Architecture design |  |  |  |
| 3 | Create database |  |  |  |
| 4 | Designing of user interface |  |  |  |
| 5 | Create GUI |  |  |  |
| 6 | Creating of user functionality |  |  |  |
| 7 | Creating of Admin functionality |  |  |  |
| 8 | Integration of user and Admin functionality |  |  |  |
| 9 | integration with payment module and Hosting |  |  |  |
| 10 | Alpha testing Mobile application |  |  |  |

**Deployment**

After 90 days

**Testing**

7 days

**Warranty**

0ne Year

**Support**

24 hours online support from our support team

**Training**

Our company we train your staff on how to use the new system developed for your organization.

**Pricing and Payment**

Terms Our fee for seeing the project through from start to completion will be #108,000. This is calculated at an hourly rate of work done.

| Proposed payment terms | Proposed payment terms |
| --- | --- |
| 25% (25%) | Paid on acceptance of this proposal and signing of our software development agreement. |
| 25% (50%) | Paid at completion of Milestone 1. |
| 25% (75%) | Paid at completion of Milestone 4. |
| 15% (90%) | Paid at completion of Milestone 9. |
| 10% (100%) | Paid at completion of Milestone 10. |

**Contact Us**

You can get in touch with us in any of the below ways:

By Phone  
08163494147  
Cellphone of Salesman

On our website  
www.princetechnology.com.ng

By Email  
princetechnolohy90@gmail.com

If you would like to proceed with our proposal then you can sign the first page and return a copy to us by fax, email or post. In any case please feel free to call us to discuss the quote, request more information or for any other reason.

We look forward to hearing from you soon!

**Princetechnology**

Signature

MM/DD/YYYY

**Ozoemena Prince**

**Earth Properties Limited**

Signature

MM/DD/YYYY

**Chukwuyeka David Emorh**